Quadruped Robot Project Roadmap

Current build plan for C++ motor control, actuator validation, and whole-robot trot testing

Main Objective: Build confidence from one motor to one leg to the full robot, while keeping wiring, power, CAN communication, and emergency shutdown reliable.

# Roadmap

| Phase | Workstream | Core Work | Done When |
| --- | --- | --- | --- |
| 1 | Single Motor C++ Control | Create motor position-control code and test with one motor. | CAN manager is stable; motor moves predictably and shuts down cleanly. |
| 2 | Mechanical Rebuild | Assemble new gearboxes and new body parts. | Actuators and body are mechanically ready for repeatable testing. |
| 3 | Actuator Test Stand | CAD the stand, design the circuit, and program actuator performance tests. | Stand can test position, velocity, and torque-mode behavior safely. |
| 4 | Full Robot Assembly | Assemble the robot, clean the wire harness, and verify power-on. | Robot powers on reliably with clean wiring and accessible emergency shutdown. |
| 5 | One-Leg Software Ladder | Trot one leg without Xbox, then with Xbox, then with Xbox plus homing. | Single-leg gait is stable before whole-robot testing. |
| 6 | Whole-Robot Gait | Code whole-robot trot with Xbox input and homing, then test the robot. | Robots can stand, accept remote commands, and begin controlled trot tests. |

# Execution Checklist

| Done | Task | Notes / Owner |
| --- | --- | --- |
|  | Motor position-control test passes on one motor. |  |
|  | CAN manager handles ping, command, response, and shutdown reliably. |  |
|  | New gearbox set assembled and inspected. | Moo Moo |
|  | New body assembled with clean mechanical fit. | Moo Moo |
|  | Actuator test stand CAD, circuit, and torque-mode test plan completed. | Moo Moo |
|  | Whole robot assembled with clean wiring and verified power-on. | Moo Moo |
|  | One-leg trot without Xbox works. |  |
|  | One-leg trot with Xbox works. |  |
|  | One-leg homing plus Xbox trot works. |  |
|  | Whole-robot homing plus Xbox trot is ready for cautious real-world test. |  |

## Testing Rule

Do not move to the next software layer until the previous layer is repeatable: single motor, one leg, one leg with homing, full robot standing, then cautious whole-robot trot.